E-commerce Project Work Plan and Progress Map
Phase	Tasks	Progress
1. Project Setup (Week 1)	1. Set up a project repository.2. Install and configure Django environment.3. Create Django project and app (store).4. Set up a virtual environment and install dependencies.5. Configure settings (static files, database, timezone).	\ Done ////
2. Database Design (Week 1 - Week 2)	1. Identify core models (Product, Category, User, Cart, Order, etc.).2. Design database schema and model relationships.3. Migrate the database.4. Set up Django admin for easy model management.	\ Done ////
3. User Authentication (Week 2)	1. Implement user registration and login.2. (Optional) Add social authentication (Google, Facebook).3. Create user profile page with account settings.4. Secure authentication using Django's built-in system.	\ Done ////
4. Product Management (Week 3)	1. Implement product CRUD operations.2. Set up product listings with pagination and filtering.3. Implement product detail pages.4. Create models for reviews and ratings.	\ Done ////
5. Cart and Checkout System (Week 4)	1. Design and implement shopping cart (add, update, delete items).2. Set up checkout process (shipping, billing, order summary).3. Implement order history and tracking.	\ Done ////
6. Payment Gateway Integration (Week 5)	1. Research and select payment gateway (Stripe, PayPal, M-Pesa).2. Integrate payment gateway with checkout.3. Test payment process using sandbox accounts.	Pending
7. Shipping and Notifications (Week 6)	1. Integrate shipping provider APIs.2. Implement email and SMS notifications.3. Create order tracking system.	Pending
8. UI/UX Design (Week 7)	1. Design a responsive front-end (Django templates or frameworks like React, Bootstrap).2. Optimize design for mobile and desktop.3. Ensure accessibility (ADA compliance).	Pending
9. Security and Optimization (Week 8)	1. Implement security measures (CSRF protection, HTTPS enforcement).2. Optimize database queries.3. Conduct load testing and speed optimization.	Pending
10. Testing and Quality Assurance (Week 9)	1. Write unit and integration tests.2. Conduct user acceptance testing (UAT).3. Address bugs and improvements.	Pending
11. Deployment and Maintenance (Week 10)	1. Set up production environment (DigitalOcean, AWS, Heroku).2. Deploy the application.3. Configure CI/CD pipeline.4. Create maintenance and update plan.	Pending